|  |  |  |
| --- | --- | --- |
| **Iteration** | **Score** | **Action** |
| 1 | 0 | None, Continue with development |
| 2 | 0 | None, Continue with development |
| 3 | 21 | Prioritize bugs to be fixed during next PP session. |
| 4 | 34 | Bugs found at the end of current iteration.  Since the score only reached more than 10 on the last day of the iteration, we couldn't adjust the current iteration anymore. Thus, we added debugging sessions in the next iteration. |
| 5 | 21 | PM schedules a debugging session at the start of iteration 6 to fix the bugs especially the critical ones. |
| 6 | 29 | PM schedules a debugging session at the start of iteration 7 to fix the bugs especially the one for bootstrap as it affects all the other features if no data goes in demographics table. |
| 7 | 0 | None, Project Ends |

**Overall Bug Metrics**

**Legend**

