SMU-SIS Software Engineering

Meeting Minutes

|  |  |  |
| --- | --- | --- |
| **Date:** | 4th September 2017, Monday | |
| **Venue:** | SMU SIS GSR2-3 | |
| **Present:**  **Agenda:**  **Due Date:** | Li Yigang  Amos Lee Chun Ing  Rainean Samantha  Tan Xinyi  Created documentations for user interface and settled on what features need class and logical diagrams  During the meeting | (PM) |

Li Yigang, Project Manager of the Software Engineering Team, commenced the meeting at 1930hrs.

|  |  |  |
| --- | --- | --- |
| **S/N** | **ITEM** | **ACTION BY** |
| **1** | **User interface**   * Login page (can log out) pop out error message if info not initialise * Admin: Bootstrap (upload, print out success/error message) for all 3 files, user’s view * User: side bar (heatmap, basic location etc) * Additional function(?): link with facebook, create new user etc | **Samantha**  **Yigang & Amos** |
| **2**  **4** | **Diagrams**  2.1 Class   * Need to double check what class objects is needed * Update of class objects and class DAOs * Check understanding on auto group identification and top k people, places, next places   2.2 Logical   * Use of ER diagram to breakdown into logical diagrams   **Assignments**   * Rainean and Xinyi will prepare the test cases for the upload of the demographics.csv file * Samantha and Yigang will prepare the test cases for the upload of location.csv file * Amos prepare the test cases for the upload of location lookup.csv file * All are due on 9th September 2017 | **Rainean & Xinyi**  **Yigang** |
| **3** | **Any other business**  The next meeting has been scheduled to be on Tuesday, 7th September 2017, 1530hrs to 1845hrs.  There was no further business, the project manager, Yigang closed the meeting at 2230hrs.    Minutes recorded by: Xinyi  Minutes vetted and edited by: Yigang |  |