SMU-SIS Software Engineering

Meeting Minutes

|  |  |  |
| --- | --- | --- |
| **Date:** | 17th September 2017, Sunday | |
| **Venue:** | SMU SOE/SOSS GSR3-16 | |
| **Present:**  **Agenda:** | Li Yigang  Amos Lee Chun Ing  Rainean Samantha  Tan Xinyi  Discuss and draw out sequence diagrams, mainly for login feature and heatmap | (PM) |

Li Yigang, Project Manager of the Software Engineering Team, commenced the meeting at 0945hrs.

|  |  |  |
| --- | --- | --- |
| **S/N** | **ITEM** | **ACTION BY** |
| **1**  **2** | **Sequence Diagrams**  Today the group focused on drawing the sequence diagrams. The group learned about sessions and its involvement in the sequence diagrams.  The following parts of the sequence diagram were drawn:   * Login * Heatmap   Amos will be uploading the partially completed sequence diagram to the google drive after some minor touch up by 17th September 2017, 1410hrs.  **Assignment of Tasks**   * Rainean has to prepare a class diagram for heatmap by 19th of September * Xinyi has to prepare a sequence diagram for breakdown feature by 19th of September * Amos has to prepare a sequence diagram for top k places by 19th of September * Samantha has to prepare a sequence diagram for top k companions by 19th of September * Yigang has to prepare a sequence diagram for top k next places by 19th of September | **Everyone**  **Amos** |
| **3** | **Any other business**  The next meeting has been scheduled to be on Tuesday, 19th September 2017, 1530hrs to 1800hrs.  There was no further business, the project manager, Yigang closed the meeting at 1345hrs.    Minutes recorded by: Samantha  Minutes vetted and edited by: Yigang |  |