SMU-SIS Software Engineering

Meeting Minutes

|  |  |  |
| --- | --- | --- |
| **Date:** | 22th September 2017, Friday | |
| **Venue:** | LKS Library Project Room 5-3 | |
| **Present:**  **Agenda:** | Tan Xinyi  Li Yigang  Amos Lee Chun Ing  Rainean  Samantha  Pair programming for login and bootstrap feature of SLOCA | (PM) |

Pure pair programming session

Pair 1: Amos and Samantha - 1515hrs to 1815hrs

Pair 2: Rainean and Yigang - 1600hrs to 1800hrs

|  |  |  |
| --- | --- | --- |
| **S/N** | **ITEM** | **ACTION BY** |
| **1** | **Login feature**  Yigang and Rainean finished coding the login feature of SLOCA:   * Awaiting for pair 1 to finish bootstrap, to be able to set up connection to database for demographics DAO * Implemented session checking within login * Ensure pages are protected, only able to access pages when the user logs in * Created admin account * Reorganised folders for easier retrieval and look up of files in future   Rainean will be uploading the partially completed sequence and class diagram to the google drive after some minor touch up by 23th September 2017, 2359hrs. | **Pair 2** |
| **2** | **Bootstrap**  Amos and Samantha continued coding the bootstrap feature of SLOCA:   * Utilized SB 2 Admin as Bootstrap Admin Theme and added in CSS Styling * Allowed Bootstrap Feature to read zip files and store them within project directory * Worked on bootstrap handling of corner cases when submitting zip files:   System will now check if file uploaded is of type zip  System will ensure that zip file only contains 3 files  Amos will be uploading the partially completed sequence and class diagram to the google drive after some minor touch up by 23th September 2017, 2359hrs. | **Pair 1** |
| **3**  **4** | **Project Schedule**  The group has done a reassessment of their schedules, given that iteration 2 has ended and bootstrap is incomplete. Given that we are using time boxing, the group will be increasing the duration taken for each programming session for the subsequent iterations. Namely adding pair programming sessions, we have not decided to drop any features.      **Tasks**   * Rainean and Yigang should study how to connect to database and create queries for the login feature by September 25, 2017 * Samantha and Amos will study their code on bootstrap by September 25, 2017 * Xinyi will look through all the code and think list the parts she doesn’t understand by September 25, 2017 |  |
| **5** | **Any other business**  The next meeting has been scheduled to be on Tuesday, 26th September 2017, 1530hrs to 1830hrs.  There was no further business, the project manager, Xinyi closed the meeting at 1830hrs.    Minutes recorded by: Yigang  Minutes vetted and edited by: Rainean |  |